|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | inception  fase | elabor-  ation fase | elabor-  ation fase | elabor-  ation fase  buffer  week  go/no go  moment | elabor-  ation fase | elabor-  ation fase | elabor-  ation fase  uitloop  week | elabor-  ation fase  inlever  week |
| hand in: | week 2 | week 3 | week 4 | week 5 | week 6 | week 7 | week 8 | week 8 |
| PID | final  **hand in** |  |  |  |  |  |  | **hand in** total |
| PVA | final  **hand in** |  |  |  |  |  |  | **hand in** total |
| requirements | create  (dicipline)  global, pre-interview | update | update  **hand in** | **go /**  **no go** | update | update | update | **hand in** total |
| analysis | create  (dicipline)  **hand in** | update | update  **hand in** | **go /**  **no go** | update | update | update | **hand in** total |
| design doc. | create  (dicipline)  **hand in** |  | **hand in** | **go /**  **no go** | update | update | update | **hand in** total |
| glossary | create  (dicipline)  **hand in** | update | update  **hand in** | **go /**  **no go** | update | update | update | **hand in** total |
| advice rapport | create  (dicipline)  **hand in** |  | update  **hand in** | **go /**  **no go** |  |  | create final recommendation rapport | **hand in** total |
| business modeling | create  (dicipline)  **hand in** |  | update  **hand in** | **go /**  **no go** |  |  |  | **hand in** total |
| test  testdesign | create  (dicipline)  **hand in** |  | **hand in** | **go /**  **no go** | -test risk analysis  -test detail  plan  -master testplan  **hand in** | update | update | **hand in** total |
| phase rapport | **hand in**  **phase**  **rapport inception** | iteration rapport update | update  **hand in** | **go /**  **no go**  create  iteration  rapport | update  **inleveren** | create  iteration rapport | iteration rapport  **hand in** | create phase  rapport  **hand in** total |
| (GUI)  design | create  (dicipline) |  | **hand in** | **go /**  **no go** | -design diagram  -GUI design  -sequence diagram  -state  diagram |  |  | **hand in** total |
| BUCD | create |  | update | **go /**  **no go** |  |  |  | **hand in** total |
| BAD | create |  | update | **go /**  **no go** |  |  |  | **hand in** total |
| PD | create |  | update | **go /**  **no go** |  |  |  | **hand in** total |
| Interviews | monday, tuesday | tuesday | monday, fryday | **go /**  **no go** |  |  |  | **hand in** total |
| class diagram |  | create |  | **go /**  **no go** | create datamodel |  |  | **hand in** total |
| functional requirements |  | create/ subdivide\* | **hand in** | **go /**  **no go** |  |  |  | **hand in** total |
| non-functional requirements |  | create/ subdivide\* | **hand in** | **go /**  **no go** |  |  |  | **hand in** total |
| UCD |  | create |  | **go /**  **no go** |  |  |  | **hand in** total |
| UCB |  | create |  | **go /**  **no go** |  |  |  | **hand in** total |
| navigation  map |  | create |  | **go /**  **no go** |  |  |  | **hand in** total |
| packages |  | decide\*\* |  | **go /**  **no go** |  |  |  | **hand in** total |
| verification  rapport |  |  | create  **hand in** | **go /**  **no go** |  |  |  | **hand in** total |
| businessrules |  |  | create/ search  **hand in** | **go /**  **no go** |  |  |  | **hand in** total |

\* systeem / businessmodeling

\*\*op basis van classdiagram een analysis maken welke packages(namespaces) gebruikt gaan worden